MINUTES OF REGULAR MEETING

FEBRUARY 13, 2024

DISTRICT OFFICE

ROLL CALL:

Board President Rodriguez called the meeting to order at 5:00 P.M. Those in attendance: Director Rodriguez,    Director Valdez, Director Gonzales, Director Baroni, Director Peranick,  Neal Costanzo, Jason Franklin, JoAnn Vierra.  Also in attendance:  Harrison Hughes/Provost & Pritchard

CONSENT CALENDAR:

3.1  Minutes of the regular meeting of January 9, 2024 were accepted as presented.

PUBLIC ADDRESS: NONE

PUBLIC HEARINGS: NONE

NEW BUSINESS:

6.1  Director Peranick motioned & Director Baroni seconded to accept Resolution 2024-01 Approving An Agreement for the Delivery of Surface Water for Recharge with Frenso Metropolitan Flood Control District.

A vote was cast, with all Directors voting unanimously in favor of passing Resolution 2024-01, with none absent and none abstaining.

6.2  Harrison Hughes/Provost & Pritchard presented a breakdown of the Bid Proposal for the PCWD Water Main Replacement Project.  Harrison informed that Hayden Construction is the low bidder for the project.  Harrison also informed that the District will apply to the DWR for additional funding for the project in order to complete the Base Bid plus Add Alternates A, B, C & D.  Discussion ensued regarding the project and the Add Alternates, with Harrison informing that the District will not be required to complete all 4 Add Alternates if there is not enough funding.  Furthermore, Harrison informed that the District will not be required to pay out of pocket for any Add Alternates that are not able to be completed due to lack of funding from DWR.  Whatever funds the District receives from DWR will be applied first to the Base Bid, and then the Add Alternates will be completed A thru D as allowed by the remaining funding that is received by the District.  Additional discussion continued, with the outcome being that the Harrison will assist the District in contacting the DWR to request additional funding, and will assist in providing the DWR with any documentation needed to facilitate the approval process for the additional funding.  Per Harrison, Hayden Construction had provided a tentative construction start date of April 1, 2024 and a completion date of August 19, 2024 for the project. However, this may be changed depending upon how quickly the DWR approves the additional funding for the project.  Harrison will provide additional information at the next board meeting.

DEFERRED BUSINESS:

Harrison Hughes gave an update on the Water Meter Project, stating that the project is proceeding as expected and is still on target for completion of plans, specs, etc.

CORRESPONDENCE: NONE

BOARD AND STAFF REPORTS:

9.1  Manager’s Report:

9.1. Jason informed that some of the board members will need to attend an Ethics training class. JoAnn will

research & notify the Director(s) who need to attend the class.  JoAnn informed that there’s an online

class on March 28, 2024, a free class thru RCAC.  JoAnn will register the Director(s) and will provide

RCAC with each person’s email address.  RCAC will follow up with an email to the individual, and a

Link to access the training.

9.2  Engineer’s Report:  Not present.

9.3  Attorney’s Report:  Neal states that there is no longer need for a Closed Session.

Per Neal, apparently the City of Fresno is angry with the District for making arrangements to pay the City for the judgement against the District. Neal informs that the City of Fresno has filed with the court to have the District be held in contempt for “failure to identify the manner in which the District will pay for the judgement”.  Per Neal, this is incorrect, as the District adopted Resolution 2022-12, which provides for the payment of the judgement and identifies the manner in which the judgement will be paid and was adopted in a timely manner following the judgement.  Neal responded to the City of Fresno filing and will provide updates as needed.

9.4  Board President’s Report:  Director Rodriguez called for a vote from the other board members to allow Jason to pursue the purchase of new chairs for the Board.  The current chairs are more than 20 years old and several of them are broken.  Discussion ensued, with the outcome being that the Board has directed Jason to find some new chairs which are smaller than the current chairs, and which can be wiped down when needed.

.

9.5  Director’s Report(s):  None

10.  ADJOURNMENT:  The meeting was adjourned 5:53 p.m.

APPROVED BY	:				RESPECTFULLY SUBMITTED:

DAVID RODRIGUEZ				JOANN VIERRA

BOARD PRESIDENT	                                    DISTRICT SECRETARY