MINUTES OF REGULAR MEETING

MARCH 5, 2024

DISTRICT OFFICE

ROLL CALL:

Board President Rodriguez called the meeting to order at 5:00 P.M. Those in attendance: Director Rodriguez,    Director Valdez, Director Gonzales, Director Baroni, Director Peranick,  Neal Costanzo, Jason Franklin, JoAnn Vierra.  Also in attendance:  Harrison Hughes/Provost & Pritchard

CONSENT CALENDAR:

3.1  Minutes of the regular meeting of February 13, 2024 and bills payable were accepted as presented.

PUBLIC ADDRESS: NONE

PUBLIC HEARINGS: NONE

NEW BUSINESS:  NONE

DEFERRED BUSINESS:

7.1 Harrison Hughes gave an update on the Water Meter Project, stating that they will have plans & specifications completed in March.  The GIS mapbook is in progress, and they will submit to the SWRCB by the end of April.  Harrison estimates a turnaround time of 12 months from the SWRCB.  For the Water Main Replacement Project, we are still waiting for approval from the DWR on the additional funds that the District requested for the project.  Harrison will advise immediately when the approval is granted, and the Board can call a Special Meeting if needed to award the project.

CORRESPONDENCE: NONE

BOARD AND STAFF REPORTS:

9.1  Manager’s Report:  Nothing to report.

9.2  Engineer’s Report:  Nothing to report.

9.3  Attorney’s Report:  Nothing to report until Closed Session.

9.4  Board President’s Report:  None

9.5  Director’s Report(s):  None

10.  ADJOURNMENT:  The meeting was adjourned to Closed Session at 5:06 p.m.

APPROVED BY	:				RESPECTFULLY SUBMITTED:

DAVID RODRIGUEZ				JOANN VIERRA

BOARD PRESIDENT	                                    DISTRICT SECRETARY